MINISIM

Production Roadmap

API Layer  ·  Eval Framework  ·  LLM Hardening

March 2026  ·  Confidential

Prepared for AG

# Executive Summary

MiniSim has a working prototype with 20 commits of iterative development: a 40-archetype agent factory, 4-round deliberation protocol, 4 prediction market integrations, and an eval set. The core idea of LLM-powered swarm intelligence for probabilistic forecasting is compelling and differentiated for B2B.

However, the codebase is not production-ready. This roadmap covers the three critical workstreams needed to ship a B2B forecasting API: (1) an API layer that customers can integrate against, (2) an eval framework that proves calibration and accuracy, and (3) hardening the LLM simulation mode so it performs reliably under real load.

Key Takeaway: Do Not Fine-Tune Yet At <100 LLM calls/day, fine-tuning is premature. Frontier models (Claude, GPT-4) already have the domain knowledge needed. The bottleneck is not model capability but system architecture: your aggregation, eval loop, and API reliability. Fine-tuning becomes worth exploring at 5K+ calls/day with 1,000+ resolved predictions for training data. You are roughly 6+ months from that point.

# 1. API Layer Design

The current codebase has 7+ separate entry scripts (main.py, backtest.py, live_backtest.py, benchmark.py, scanner.py, run_survey.py, eval_runner.py) and no HTTP API. For a B2B product, customers need a single, versioned REST endpoint they can call programmatically.

## 1.1 Current State

- No HTTP server or API framework in the codebase

- Entry points are CLI scripts with argparse; no request/response abstraction

- Database is SQLite with file-level locking (single-writer bottleneck)

- No auth, rate limiting, or request validation

- LLM client is instantiated per-call with no connection pooling

## 1.2 Target Architecture

A FastAPI service with three core endpoints, versioned under /v1:

### POST /v1/predict

The primary endpoint. Accepts a question, optional context, and configuration. Returns a prediction with probability, confidence interval, agent reasoning, and metadata.

{ "question": "Will the Fed cut rates in June 2026?",

"context": "CPI at 2.8%, unemployment at 4.1%",

"config": { "n_agents": 20, "n_rounds": 3, "model": "auto" } }

Response includes swarm_probability, confidence_interval, top_voices (for explainability), timing, and a prediction_id for resolution tracking. Target latency: <30s for 20 agents / 3 rounds with a frontier model.

### POST /v1/predict/{id}/resolve

Resolves a prediction with ground truth (0.0 or 1.0). Computes Brier scores for the swarm and per-archetype. This is how you build the calibration dataset that will eventually justify fine-tuning.

### GET /v1/metrics

Returns aggregate accuracy metrics: overall Brier score, win rate vs. market, accuracy by category, and per-archetype performance. This is the dashboard your B2B customers will care about most.

## 1.3 Implementation Priorities

| Item | Priority | Effort | Impact |
| --- | --- | --- | --- |
| FastAPI app with /v1/predict, /resolve, /metrics | P0 | 3 days | Critical |
| Pydantic request/response schemas with validation | P0 | 1 day | High |
| API key auth (simple bearer token to start) | P0 | 1 day | Critical |
| Async LLM calls (replace ThreadPoolExecutor) | P1 | 2 days | High |
| Migrate SQLite to PostgreSQL for concurrent writes | P1 | 2 days | High |
| Rate limiting and request queuing | P1 | 1 day | Medium |
| Webhook callback for async predictions | P2 | 2 days | Medium |
| OpenAPI docs auto-generated from Pydantic models | P2 | Free | High |

## 1.4 Key Design Decisions

- Sync vs. Async: A 20-agent, 3-round prediction takes 15-60s depending on model. The API should accept the request, return a prediction_id immediately, and let the client poll or receive a webhook. FastAPI with background tasks handles this natively.

- Database: SQLite is fine for prototyping but breaks under concurrent API requests. Move to PostgreSQL with connection pooling (asyncpg). The schema is already clean and migrates trivially.

- Model routing: Let the API accept a model parameter (auto, claude, ollama/llama3.1:8b) so customers can choose cost/quality tradeoffs. Default to the best available.

# 2. Eval Framework

The eval framework is the single most important investment for a B2B product. Customers will ask: "How accurate is this?" and "Why should I trust it over Polymarket?" You need rigorous answers backed by data.

## 2.1 Current State

- 63 curated questions in eval_runner.py (17 with ground truth resolutions)

- 15 mode collapse stress tests checking diversity (stdev thresholds)

- Eval only runs against the offline engine, never against the LLM mode

- No calibration curve analysis (do predictions at 70% resolve YES 70% of the time?)

- No comparison framework: offline vs. LLM vs. market price

- Brier scores computed per-question but no aggregate statistical testing

The Core Problem Your eval set tests the offline engine, which is hardcoded probability distributions. It does not test the LLM mode, which is the product you are selling. The eval runner imports swarm_score_offline directly and never touches llm_simulation. Every eval metric you have today measures the wrong system.

## 2.2 What You Need

### A. Resolved Question Dataset (500+ questions)

Your 17 resolved historical questions are a start but statistically insufficient. You need 500+ resolved questions across categories to compute meaningful calibration curves. Sources:

- Metaculus: Thousands of resolved questions with community predictions. Scrape questions resolved in 2023-2025 with known outcomes. This is your primary training data source.

- Polymarket/Kalshi: You already have clients for both. Pull resolved markets with final prices as baseline comparisons.

- Your own predictions: Every API call should be logged. As predictions resolve, they feed back into the eval set automatically.

### B. Calibration Curve Analysis

Group all resolved predictions into bins (0-10%, 10-20%, ..., 90-100%). For each bin, compute the actual resolution rate. A perfectly calibrated system has predictions at 70% resolving YES exactly 70% of the time. Plot the calibration curve and compute the calibration error.

This is the chart that sells the product. If you can show a calibration curve tighter than Polymarket’s, you have a defensible product.

### C. Head-to-Head Comparison

Run every eval question through three systems:

- Offline engine (current baseline, free)

- LLM mode with Ollama (local, ~$0)

- LLM mode with Claude Sonnet (API, ~$0.15/prediction)

Compare Brier scores, calibration error, and diversity metrics across all three. If the LLM mode doesn’t meaningfully outperform offline on resolved questions, you have a product problem to fix before scaling.

### D. Statistical Significance

Don’t just compare means. Use paired t-tests or Wilcoxon signed-rank tests on Brier score differences between systems. Report confidence intervals. B2B customers with quantitative backgrounds will ask for this.

## 2.3 Implementation Priorities

| Item | Priority | Effort | Impact |
| --- | --- | --- | --- |
| Run eval_runner against LLM mode (not just offline) | P0 | 1 day | Critical |
| Scrape 500+ resolved Metaculus questions | P0 | 2 days | Critical |
| Build calibration curve plotting (bin analysis) | P0 | 1 day | High |
| Head-to-head: offline vs LLM vs market baseline | P1 | 2 days | High |
| Statistical significance testing on Brier deltas | P1 | 1 day | High |
| Auto-log every API prediction for continuous eval | P1 | 1 day | Medium |
| Per-archetype accuracy tracking (which agents add value?) | P2 | 1 day | Medium |
| Eval CI pipeline (run on every commit) | P2 | 2 days | Medium |

# 3. Hardening the LLM Mode

The LLM simulation (llm_simulation.py + llm_engine.py) is the product’s core value proposition. Right now it works but has several reliability and quality issues that need fixing before B2B customers depend on it.

## 3.1 Current Issues

### A. Anthropic Client Instantiated Per-Call

In llm_engine.py line 185, Anthropic() is constructed inside every call to _generate_anthropic(). This means a new HTTP client, new connection, and no connection reuse. At scale this causes connection churn and latency spikes.

# Current (bad): client created per-call

def _generate_anthropic(self, ...):

from anthropic import Anthropic

client = Anthropic()  # new client every time

Fix: Create the client once in __init__ and reuse it. The Anthropic SDK client is thread-safe.

### B. No Retry Logic or Error Handling

The generate() method catches all exceptions and returns an empty error dict. There is no retry on transient failures (rate limits, timeouts, 500s). For a production API, you need exponential backoff with jitter on retryable errors.

### C. JSON Parsing is Fragile

generate_json() tries to extract JSON by stripping markdown fences and searching for { }. This breaks on nested objects, arrays, and malformed responses. The Anthropic API supports tool use / structured output that guarantees valid JSON schemas without any parsing.

### D. Temperature Not Passed to Anthropic

In _generate_anthropic(), the temperature parameter is accepted but never forwarded to the API call. All Anthropic calls run at the default temperature regardless of archetype tier. This means your analyst (T=0.3) and contrarian (T=0.9) agents behave identically when using the API backend.

### E. agent_factory.py is Orphaned

There are two independent agent generation systems: agent_factory.py (uses direct Anthropic API calls, sequential, hardcoded model) and the BACKGROUNDS/PERSONALITIES system in offline_engine.py (used by both offline and LLM modes). The factory is never called from the main pipeline. Either integrate it or remove it.

### F. Offline Fallback Silently Degrades Quality

When an LLM call fails in llm_simulation.py, it silently falls back to the offline engine’s hardcoded distributions. The API response doesn’t indicate which agents used real LLM reasoning vs. offline fallback. A customer paying for LLM-quality predictions should know if they’re getting template reasoning.

## 3.2 Fixes and Implementation

| Item | Priority | Effort | Impact |
| --- | --- | --- | --- |
| Move Anthropic client to __init__ (connection reuse) | P0 | 30 min | High |
| Pass temperature to Anthropic API calls | P0 | 15 min | High |
| Add retry with exponential backoff (tenacity) | P0 | 1 day | Critical |
| Use Anthropic tool_use for structured JSON output | P1 | 1 day | High |
| Track LLM vs. fallback per-agent in response | P1 | 2 hrs | Medium |
| Remove or integrate orphaned agent_factory.py | P1 | 1 hr | Low |
| Add request-level timeout and circuit breaker | P1 | 1 day | High |
| Async Anthropic client (anthropic.AsyncAnthropic) | P2 | 1 day | Medium |

## 3.3 Prompt Engineering Improvements

The current prompts in llm_engine.py are solid but can be tightened for production:

- Anchoring bias: Agents receive market_price in their context, which anchors them. In the LLM mode, try withholding the market price from half the agents and comparing diversity. If anchored agents just regress to the market price, they add no value.

- Mode collapse detection: Add a runtime check: if stdev of initial scores < 0.05, re-run with higher temperatures or different persona assignments. Don’t serve a prediction where all agents agree if the question is genuinely uncertain.

- Context window efficiency: The deliberation prompt includes 3 memory entries and 5 peer opinions. At 20 agents x 4 rounds, that’s 80 LLM calls. Benchmark whether reducing to 2 rounds with 7 peers produces equivalent quality at half the cost.

# 4. Recommended Timeline

## Weeks 1-2: Foundation

- Fix LLM mode bugs (client reuse, temperature, retries)

- Run eval against LLM mode and establish baseline Brier score

- Stand up FastAPI with /v1/predict endpoint (sync to start)

- Add Pydantic schemas and API key auth

## Weeks 3-4: Eval Depth

- Scrape 500+ resolved Metaculus questions

- Build calibration curve analysis

- Run head-to-head: offline vs LLM vs market

- Statistical significance testing on results

## Weeks 5-6: Production Hardening

- Async LLM calls with proper queuing

- PostgreSQL migration

- Structured output via tool_use

- Monitoring, logging, and alerting

## Weeks 7-8: Beta Launch

- Deploy to cloud (Railway/Fly.io/AWS)

- Onboard 2-3 beta customers

- Continuous eval pipeline on every resolved prediction

- Publish accuracy dashboard

When to Revisit Fine-Tuning Reconsider fine-tuning when you have: (1) 1,000+ resolved predictions with ground truth, (2) evidence that a smaller model can match frontier model calibration on your eval set, and (3) API costs exceeding $2K/month. At that point, fine-tune on your own prediction+resolution pairs, not general forecasting data. Your accumulated dataset is the moat.

# 5. Architecture Debt to Address

Beyond the three main workstreams, these structural issues should be cleaned up as you go:

- offline_engine.py (1,700 lines): Split into agent_backgrounds.py, offline_simulation.py, and world_builder.py. The backgrounds data should be a JSON config file, not Python code.

- 7 top-level scripts: Unify under a single CLI with subcommands: minisim predict, minisim eval, minisim scan, minisim serve.

- No tests: pytest is in requirements.txt but there are no test files. Write tests for the aggregator first (pure functions, easy to test) then the LLM simulation (mock the LLM responses).

- requirements.txt: Missing httpx (for async HTTP), fastapi, uvicorn, tenacity (retries), asyncpg. Pin versions for reproducible builds.

- survey_engine.py: This is a separate product (Aaru competitor). Either commit to it as a second API endpoint or remove it. Shipping two products at once dilutes focus.

# Appendix: File-by-File Assessment

| File | Lines | Status | Notes |
| --- | --- | --- | --- |
| llm_engine.py | 365 | Fix | Client per-call, no retries, missing temp |
| llm_simulation.py | 378 | Fix | Silent fallback, no async |
| aggregator.py | 272 | Good | Clean, testable, minor tweaks |
| offline_engine.py | 1700 | Refactor | Too large, split into 3+ files |
| agent_factory.py | 147 | Remove | Orphaned, never called from pipeline |
| database.py | 290 | Migrate | SQLite to PostgreSQL for API |
| survey_engine.py | 408 | Defer | Separate product, defer or remove |
| web_research.py | 207 | OK | DDG API works, add caching |
| cross_platform.py | 314 | OK | Useful for arbitrage scanning |
| data_feeds.py | 240 | OK | RSS parsing, stable |
| kalshi_client.py | 202 | OK | Working integration |
| polymarket_client.py | 313 | OK | Working integration |
| manifold_client.py | 110 | OK | Working integration |
| predictit_client.py | 91 | OK | Working integration |
| track_record.py | 172 | Keep | Feeds eval pipeline |
| eval_runner.py | 180 | Expand | Must test LLM mode, add 500+ Qs |
| main.py | 182 | Replace | CLI script; replace with FastAPI |